Xenelasia Consultancy LLP

Address: - 1908 “Iconic” Corenthum Sector -62 Noida U.P 201309

Cell: - +91-8010115618 Email: - xcplllp@gmail.com

Reg No: - ABZ-8490

# Do-It Services  — QUOTATION

Date: 12 May 2026

Pricing Overview

| Development Cost (One-Time) | Cost (INR) |
| --- | --- |
| Backend Development | ~₹20,000 |
| Frontend Staff Panel (PWA) | ~₹17,000 |
| Admin dashboard with live updates | ~₹20,000 |
| Email integration | ~₹3500 |
| Reports and advanced filtering | ~₹6000 |
| Retailer ledger | ~₹4500 |
| Total | ~₹71000 |

Deployment and hosting (recurring costs)

| Hosting, domain & email services | Approx. ₹2000–₹2500/month (subject to usage) |
| --- | --- |
| Annual Maintenance Contract incl. minor changes, bug fixes & 20 support hrs/month (free for 1st year) | ₹24,000 / yr second year onwards |

Implementation phases :

Phase 1 — Core Backend & Authentication Development

Timeline: Week 1

- Backend API development using FastAPI

- Database setup and core system architecture implementation

- Staff login/authentication system

- Retailer and staff management modules

- Collection entry APIs and denomination handling logic

Deliverable:
Client receives working backend demo link with authentication and initial data flow.

Phase 2 — Staff Panel (PWA) Development

Timeline: Week 2

- Mobile-responsive PWA interface for field staff

- Collection entry forms and denomination calculator

- KM/attendance entry system

- Daily collection summary and retailer selection system

- Offline support and sync implementation

Deliverable:
Client receives live staff panel demo link for mobile testing and workflow validation.

Phase 3 — Admin Dashboard & Reporting System

Timeline: Week 3

- Admin dashboard with live collection updates

- Retailer ledger and transaction tracking

- Advanced filters and reporting modules

- PDF/Excel export functionality

- Staff activity and collection monitoring system

Deliverable:
Client receives admin dashboard demo link with reports and live data tracking.

Phase 4 — Deployment, Optimization & Final Integration

Timeline: Week 4 onwards

- Complete frontend-backend integration

- Hosting and deployment setup

- Performance optimization and security improvements

- Final UI/UX refinements and responsive testing

- Role-based access control and production deployment

Deliverable:
Client receives complete production-ready demo link for final review and approval.

Phase 5 — Testing, Stabilization & Issue Resolution

Timeline: 30 Days after deployment

- Continuous testing and workflow validation

- Bug fixing and performance optimization based on client feedback

- Security checks and deployment stabilization

- Minor UI/UX refinements where required

Note: This phase is strictly limited to bug fixes, issue resolution, and platform stabilization. Any new features, workflow modifications, or additional modules requested during this period will be treated as separate scope additions and quoted independently. Any issues reported after the completion of this support period will be covered under the Annual Maintenance Contract (AMC).

Terms and conditions:

- We aim to have you up and running within 4 weeks. To kick things off, we request a 50% deposit, with the remaining 50% due upon completion.

- Our initial quote is tailored to our agreed-upon plan. If you’d like to add extra features or expand the project later, we’ll simply provide a separate estimate.

- To ensure platform stability, security updates, and ongoing technical support, a mandatory 3-year Annual Maintenance Contract (AMC) will be applicable from the second year onwards, with the first year provided free of cost. A commitment amount equivalent to 25% of the AMC value is payable at launch, with annual AMC billing applicable from the second year onwards.

- Hosting, deployment, domain, email, and other third-party service charges will be borne by the client and may vary over time based on provider pricing and usage requirements.

- In line with government regulations, an 18% GST will be applied to all professional fees.

- A referral benefit of ₹5,000 will be provided for each successful client referral after the referred client completes the initial 50% advance payment.

Account details:

- Account Number – 10141866247

- Beneficiary  – Xenelasia Consultancy LLP

- Bank – IDFC Bank

- IFSC Code – IDFB0021332

We look forward to a successful and rewarding association with you.

Warm Regards

For Xenelasia Consultancy LLP